Team 5 App Name: Stock Room Tracker

Team Members Christopher Levesque

November 10/12

Project tasks

1. External/ internal Database schema.

2. Complete story board.

November 17/19

List app functionality:

1. Basic storyboard layout.

2. User Login functionality.

3. Save Patient list to core Data.

4. Use External database to populate information fields

5. Layout check out screen view.

User Manual:

* Logging in
* How to navigate the App
* Saving Patient Data

Tech Ref Manual:

* How the App Logs a User in
* How the App deals with saving patient data.

November 22/24 List app functionality:

1. External Database Full functionality

2. Internal Database Full functionality

3. Have Check out screen update core data and external database.

4. (If feasible) Barcode scanner functionality

User Manual:

* How to get Patient List
* How to check an item out (Scan/ look up)
* How to save updates to a Patient

Tech Ref Manual:

* How the patient data is updated in the local and External Database
* How the Scanner works
* How data is passed between view controllers.

December 1/3

Complete Software/Demo by Entire team

Complete User Manual by Entire team

December 4

20-minute Practice

Presentation

December 7

Formal 20-minute

Presentation

December 9

Hand in entire project

by Entire team 12:00 noon